Academic Performance Analytics System (APAS)

Test Engineer Deliverables: Test Cases, Execution Log, Defect Reports and Results

| Field | Detail |
| --- | --- |
| Name | Manasvi G V |
| SRN | PES1UG24AM156 |
| Role | Test Engineer (STP section 9) |
| Team | Team 05 |
| Responsibility | Design and execute test cases, verify functional and non-functional requirements, record test results, and report defects. |
| Reference documents | APAS SRS v1.0 (12-10-2026), SAD v1.0 (16-10-2026), STP v1.0 (15-10-2026) |
| Final execution run | 2026-10-20T12:24:34+05:30 to 2026-10-20T12:26:10+05:30 |
| Document generated | 20-10-2026 12:26 |

# 1. Summary

88 test cases (196 executions including data-driven variants) cover all 25 requirements of the APAS SRS v1.0 (15 functional, 5 non-functional, 5 security). Cycle 1 found 4 failing test cases. Two were product defects (DEF-001 Critical, DEF-002 Major) and two were test script errors. After the fixes, cycle 2 (retest + full regression) passed 88/88 test cases with 0 failures. 0 execution defects remain open. 5 passed test cases carry a documented limitation (monthly availability, deployed TLS configuration, assumed load profile, synthetic prediction data). 9 review defects were raised against the SRS/STP.

| Cycle | Test cases | Pass | Fail | Blocked | Executions (pass/fail) |
| --- | --- | --- | --- | --- | --- |
| Cycle 1 | 85 | 81 | 4 | 0 | 190 (186/4) |
| Cycle 2 (retest + regression) | 88 | 88 | 0 | 0 | 196 (196/0) |

# 2. Test Approach and Environment

No APAS implementation existed in the repository. To execute the planned tests, a reference build was implemented from the SAD (layered architecture: web portals, API controller, services, SQLite data layer, proposed endpoints from SAD 4.3.1). All tests are automated pytest scripts with requirement IDs attached. Expected values for every calculation were worked out by hand from the synthetic test data, not with the application's own code. Performance, reliability and TLS tests run against a real HTTPS socket.

| Field | Detail |
| --- | --- |
| Application | apas/ reference build, production configuration (HTTPS enforced, PBKDF2 hashing) |
| Runtime | Python 3.12.0, Flask 3.1.3, pytest 9.1.1, SQLite 3.42.0 |
| Platform | macOS-26.6.2-arm64-arm-64bit |
| Test data | test_data/apas_test_data.json: 9 subjects, 6 students (high performer, low attendance, declining/failed, lateral entry, exact-boundary, no records), 9 accounts (admin, 2 faculty, 5 students, 1 inactive), boundary/invalid value sets; plus 300 synthetic students (seed 2026) |
| Tools | pytest (functional, security, data validation), requests + ThreadPoolExecutor (load), Python ssl (TLS handshakes), html.parser + WCAG contrast formula (accessibility) |
| Status values | Pass / Fail / Blocked / Not Executed (STP 13.1) |

# 3. Requirements Traceability Matrix with Execution Status

Sub-cases roll up into the team's 24 test cases (TC-AUTH-01 = TC-AUTH-01.1 ... 01.8, etc.), which the QA Lead's templates on branch neha-testing use. Those templates have been filled with these results in Academic_Performance_Analytics_System/testing/.

| Requirement | Description | Executed test cases | Passed | Verdict |
| --- | --- | --- | --- | --- |
| APAS-F-001 | User authentication and login | TC-AUTH-01.1, TC-AUTH-01.2, TC-AUTH-01.3, TC-AUTH-01.4, TC-AUTH-01.5, TC-AUTH-01.6, TC-AUTH-01.7, TC-AUTH-01.8 | 8/8 | Verified |
| APAS-F-002 | Role-based access control | TC-AUTH-02.1, TC-AUTH-02.2 | 2/2 | Verified |
| APAS-F-003 | Secure logout and session termination | TC-AUTH-03.1, TC-AUTH-03.2, TC-AUTH-03.3, TC-AUTH-03.4 | 4/4 | Verified |
| APAS-F-004 | Student academic profile management | TC-REC-01.1, TC-REC-01.2, TC-REC-01.3, TC-REC-01.4 | 4/4 | Verified |
| APAS-F-005 | Grade entry and update | TC-REC-02.1, TC-REC-02.2, TC-REC-02.3, TC-REC-02.4, TC-REC-02.5, TC-REC-02.6 | 6/6 | Verified |
| APAS-F-006 | Attendance tracking and percentage calculation | TC-REC-03.1, TC-REC-03.2, TC-REC-03.3, TC-REC-03.4, TC-REC-03.5 | 5/5 | Verified |
| APAS-F-007 | Overall academic performance calculation | TC-ANA-01.1, TC-ANA-01.2, TC-ANA-01.3, TC-ANA-01.4, TC-ANA-01.5 | 5/5 | Verified |
| APAS-F-008 | Subject-wise and semester-wise performance analysis | TC-ANA-02.1, TC-ANA-02.2, TC-ANA-02.3 | 3/3 | Verified |
| APAS-F-009 | Identification of low performance / attendance below thresholds | TC-ANA-03.1, TC-ANA-03.2, TC-ANA-03.3 | 3/3 | Verified |
| APAS-F-010 | Dashboard display | TC-VIS-01.1, TC-VIS-01.2, TC-VIS-01.3, TC-VIS-01.4, TC-VIS-01.5 | 5/5 | Verified |
| APAS-F-011 | Graphical performance trends | TC-VIS-02.1, TC-VIS-02.2, TC-VIS-02.3, TC-VIS-02.4 | 4/4 | Verified |
| APAS-F-012 | Report generation and download | TC-REP-01.1, TC-REP-01.2, TC-REP-01.3 | 3/3 | Verified |
| APAS-F-013 | Prediction using historical academic records | TC-PRED-01.1, TC-PRED-01.2, TC-PRED-01.3, TC-PRED-01.4 | 4/4 | Verified with limitation |
| APAS-F-014 | Identification of academically at-risk students | TC-PRED-02.1, TC-PRED-02.2 | 2/2 | Verified |
| APAS-F-015 | Academic insights and recommendations | TC-PRED-03.1, TC-PRED-03.2, TC-PRED-03.3 | 3/3 | Verified |
| APAS-NF-001 | Dashboard response time <= 3 s for 95% of requests | TC-VIS-01.5, TC-PERF-01.1, TC-PERF-01.2 | 3/3 | Verified with limitation |
| APAS-NF-002 | Monthly availability >= 99% | TC-REL-01.1, TC-REL-01.2 | 2/2 | Verified with limitation |
| APAS-NF-003 | Access restrictions based on authenticated roles | TC-SEC-01.1, TC-SEC-01.2, TC-SEC-05.4 | 3/3 | Verified |
| APAS-NF-004 | Timestamped audit logs retained >= 12 months | TC-AUD-01.1, TC-AUD-01.2, TC-AUD-01.3, TC-AUD-01.4 | 4/4 | Verified |
| APAS-NF-005 | Accessibility: keyboard navigation and contrast (WCAG 2.1 AA) | TC-UX-01.1, TC-UX-01.2, TC-UX-01.3, TC-UX-01.4 | 4/4 | Verified |
| APAS-SR-001 | Valid credentials required for protected access | TC-AUTH-01.6, TC-AUTH-01.8, TC-SEC-01.1, TC-SEC-01.2 | 4/4 | Verified |
| APAS-SR-002 | Role-based access restrictions | TC-SEC-02.1, TC-SEC-02.2, TC-SEC-02.3 | 3/3 | Verified |
| APAS-SR-003 | HTTPS with TLS 1.2 or higher | TC-SEC-03.1, TC-SEC-03.2, TC-SEC-03.3 | 3/3 | Verified with limitation |
| APAS-SR-004 | Secure password hashing; no plaintext storage | TC-SEC-04.1, TC-SEC-04.2, TC-SEC-04.3 | 3/3 | Verified |
| APAS-SR-005 | Timestamped security logs (logins, record changes) | TC-SEC-05.1, TC-SEC-05.2, TC-SEC-05.3, TC-SEC-05.4 | 4/4 | Verified |

# 4. Test Execution Log

| TC ID | Title | Req. | Cycle 1 | Cycle 2 | Actual result (cycle 2) |
| --- | --- | --- | --- | --- | --- |
| TC-AUTH-01.1 | Valid credentials grant access for every role | APAS-F-001 | Pass | Pass (3/3) | admin: login HTTP 200, role=admin, token issued (43 chars); dashboard HTTP 200 fac.rao: login HTTP 200, role=faculty, token issued (43 chars); dashboard HTTP 200 ... plus 1 more data variants (all 3/3 passed) |
| TC-AUTH-01.2 | Wrong password is rejected | APAS-F-001 | Pass | Pass (1/1) | HTTP 401, message='Invalid username or password', no token |
| TC-AUTH-01.3 | Unknown username is rejected without revealing whether the account exists | APAS-F-001 | Pass | Pass (1/1) | HTTP 401, message identical to wrong-password case: 'Invalid username or password' |
| TC-AUTH-01.4 | Missing or malformed credential fields are rejected | APAS-F-001 | Pass | Pass (6/6) | payload={} -> HTTP 400 'Username and password are required' payload={'username': 'fac.rao'} -> HTTP 400 'Username and password are required' ... plus 4 more data variants (all 6/6 passed) |
| TC-AUTH-01.5 | Deactivated account cannot log in | APAS-F-001 | Pass | Pass (1/1) | HTTP 401 'Invalid username or password' |
| TC-AUTH-01.6 | Account is temporarily locked after 5 consecutive failed attempts | APAS-F-001, APAS-SR-001 | Pass | Pass (1/1) | After 5 failures, correct password -> HTTP 401 'Account temporarily locked after repeated failed attempts. Try again later.' |
| TC-AUTH-01.7 | Web login form accepts valid and rejects invalid credentials | APAS-F-001 | Pass | Pass (1/1) | invalid -> HTTP 401 with alert; valid -> 302 to /dashboard, cookie flags: HttpOnly, Secure, SameSite=Lax; dashboard HTTP 200 |
| TC-AUTH-01.8 | SQL injection in the username field does not bypass authentication | APAS-F-001, APAS-SR-001 | Pass | Pass (4/4) | '' OR '1'='1' -> HTTP 401; users table intact (9 rows) 'admin'--' -> HTTP 401; users table intact (9 rows) ... plus 2 more data variants (all 4/4 passed) |
| TC-AUTH-02.1 | Each role receives a role-appropriate dashboard | APAS-F-002 | Pass | Pass (1/1) | admin totals={'faculty': 3, 'students': 6, 'users': 9}; faculty subjects=['AM101', 'AM102', 'AM201', 'AM202', 'AM301', 'AM302']; student sees only PES1UG24AM001 |
| TC-AUTH-02.2 | Users can access only the functions permitted for their role | APAS-F-002 | Pass | Pass (17/17) | admin POST /api/students -> HTTP 201 (expected 201) fac.rao POST /api/students -> HTTP 403 (expected 403) ... plus 15 more data variants (all 17/17 passed) |
| TC-AUTH-03.1 | Logout terminates the session token | APAS-F-003 | Pass | Pass (1/1) | before logout 200; logout 200; reuse of token -> HTTP 401 |
| TC-AUTH-03.2 | Browser logout clears the session and protected pages require login again | APAS-F-003 | Pass | Pass (1/1) | dashboard 200 (no-store); logout -> 302 /login; dashboard afterwards -> 302 /login |
| TC-AUTH-03.3 | Idle sessions expire after 30 minutes | APAS-F-003 | Pass | Pass (1/1) | after 31 min idle -> HTTP 401; sessions remaining=0 |
| TC-AUTH-03.4 | Logout without a session is rejected | APAS-F-003 | Pass | Pass (1/1) | HTTP 401 |
| TC-REC-01.1 | Administrator creates a student profile and it is stored correctly | APAS-F-004 | Pass | Pass (1/1) | create HTTP 201; GET returned {id=PES1UG24AM007, name=Neel Kapoor, email=neel.kapoor@apas.test, program=B.Tech CSE (AI & ML), current_semester=1}; DB row present |
| TC-REC-01.2 | Administrator updates a student profile | APAS-F-004 | Pass | Pass (1/1) | HTTP 200; name 'Ishita Rao' -> 'Ishita R. Rao', semester 3 -> 4; updated_at changed |
| TC-REC-01.3 | Invalid or incomplete profile data is rejected | APAS-F-004 | Pass | Pass (15/15) | id='' -> HTTP 400 {'id': 'is required'} id='abc' -> HTTP 400 {'id': 'must be 6-20 upper-case letters or digits'} ... plus 13 more data variants (all 15/15 passed) |
| TC-REC-01.4 | Duplicate IDs/emails and unknown students are handled | APAS-F-004 | Pass | Pass (1/1) | duplicate id/email/missing GET/missing PUT/change id -> [409, 409, 404, 404, 400] |
| TC-REC-02.1 | Faculty enters a valid grade and it is saved and displayed | APAS-F-005 | Pass | Pass (1/1) | POST ISA/ESA -> 201/201; stored ISA=42, ESA=45; AM301 = 87.0% grade A |
| TC-REC-02.2 | Faculty updates an existing grade | APAS-F-005 | Pass | Pass (1/1) | upsert -> HTTP 200; PUT -> HTTP 200; final ESA=38.0, rows=1 |
| TC-REC-02.3 | Boundary grade values within 0-50 are accepted | APAS-F-005 | Pass | Pass (5/5) | score=0 -> HTTP 201, stored 0.0 score=0.5 -> HTTP 201, stored 0.5 ... plus 3 more data variants (all 5/5 passed) |
| TC-REC-02.4 | Invalid grade values are rejected and nothing is stored | APAS-F-005 | Pass | Pass (11/11) | score=-1 -> HTTP 400 'score must be between 0 and 50'; grade rows unchanged score=-0.01 -> HTTP 400 'score must be between 0 and 50'; grade rows unchanged ... plus 9 more data variants (all 11/11 passed) |
| TC-REC-02.5 | Grades for unknown subjects or assessments are rejected | APAS-F-005 | Pass | Pass (3/3) | {'subject_code': 'XX999', 'assessment': 'ISA', 'score': 10} -> HTTP 400 'subject_code must be an existing subject' {'subject_code': 'AM301', 'assessment': 'Quiz', 'score': 10} -> HTTP 400 'assessment must be one of ['ESA', 'ISA']' ... plus 1 more data variants (all 3/3 passed) |
| TC-REC-02.6 | Grade entry for a non-existent student or with a non-JSON body is rejected | APAS-F-005 | Pass | Pass (1/1) | unknown student -> 404; non-JSON body -> 400 |
| TC-REC-03.1 | Attendance percentage matches recorded attendance | APAS-F-006 | Pass | Pass (1/1) | {'PES1UG24AM001': '57/60 = 95.0%', 'PES1UG24AM002': '36/60 = 60.0%', 'PES1UG24AM005': '45/60 = 75.0%'} |
| TC-REC-03.2 | Faculty records attendance; corrections update the percentage | APAS-F-006 | Pass | Pass (1/1) | after 4 entries: 3/4 = 75.0%; correction HTTP 200 -> 4/4 = 100.0% |
| TC-REC-03.3 | Invalid attendance entries are rejected | APAS-F-006 | Pass | Pass (14/14) | status='Present' -> HTTP 400 'status must be 'present' or 'absent'' status='P' -> HTTP 400 'status must be 'present' or 'absent'' ... plus 12 more data variants (all 14/14 passed) |
| TC-REC-03.4 | Faculty cannot record attendance for a subject they do not teach | APAS-F-006 | Pass | Pass (1/1) | HTTP 403; rows stored=0 |
| TC-REC-03.5 | All-absent and all-present attendance give 0% and 100% | APAS-F-006 | Added in cycle 2 | Pass (2/2) | 4 x absent -> 0/4 = 0.0% 4 x present -> 4/4 = 100.0% |
| TC-ANA-01.1 | Grade-point scale is applied correctly at every boundary | APAS-F-007 | Pass | Pass (12/12) | 100% -> (10, 'S') 90% -> (10, 'S') ... plus 10 more data variants (all 12/12 passed) |
| TC-ANA-01.2 | Overall performance (CGPA and overall %) matches the hand calculation | APAS-F-007 | Pass | Pass (5/5) | PES1UG24AM001: CGPA 9.39 (exp 9.39), overall 86.91% (exp 86.91%) PES1UG24AM002: CGPA 7.82 (exp 7.82), overall 70.64% (exp 70.64%) ... plus 3 more data variants (all 5/5 passed) |
| TC-ANA-01.3 | Performance values are recalculated after a grade update | APAS-F-007 | Pass | Pass (1/1) | SGPA 6.45, overall 58.55% |
| TC-ANA-01.4 | Incomplete subject records are reported but excluded from GPA | APAS-F-007 | Pass | Pass (1/1) | AM301 status=incomplete, grade=None, CGPA=None, incomplete=['AM301'] |
| TC-ANA-01.5 | A student with no records produces empty results without errors | APAS-F-007 | Pass | Pass (1/1) | HTTP 200; subjects=[], CGPA=None, attendance=None, flagged=False |
| TC-ANA-02.1 | Semester-wise SGPA and percentage match the hand calculation | APAS-F-008 | Pass | Pass (3/3) | PES1UG24AM001: SGPA [9.09, 9.36, 9.73], % [84.55, 86.82, 89.36] PES1UG24AM002: SGPA [7.73, 7.73, 8.0], % [69.91, 70.55, 71.45] ... plus 1 more data variants (all 3/3 passed) |
| TC-ANA-02.2 | Subject-wise results are accurate for every subject | APAS-F-008 | Pass | Pass (1/1) | 9 subjects returned; semester 3: {'AM301': (42.0, 'E', 5), 'AM302': (35.0, 'F', 0), 'AM303': (45.0, 'E', 5)} |
| TC-ANA-02.3 | Performance trends identify improving and declining students | APAS-F-008 | Pass | Pass (1/1) | Aarav [9.09, 9.36, 9.73] (increasing); Kabir [7.36, 6.0, 3.18] (decreasing) |
| TC-ANA-03.1 | Students below default thresholds are flagged | APAS-F-009 | Pass | Pass (1/1) | flagged={'PES1UG24AM002': ['Attendance in AM301 is 60.0% (below 75%)', 'Attendance in AM302 is 60.0% (below 75%)', 'Attendance in AM303 is 60.0% (below 75%)'], 'PES1UG24AM003': ['Failed AM302 (35.0%)']}; Rohan (boundary 75%/50%) not flagged |
| TC-ANA-03.2 | Flagging follows thresholds configured by the administrator | APAS-F-009 | Pass | Pass (1/1) | thresholds updated (HTTP 200); flagged=['PES1UG24AM003', 'PES1UG24AM004', 'PES1UG24AM005'] |
| TC-ANA-03.3 | Invalid threshold values are rejected | APAS-F-009 | Pass | Pass (5/5) | {'min_attendance_pct': 101} -> HTTP 400 'min_attendance_pct must be a number between 0 and 100' {'min_attendance_pct': -1} -> HTTP 400 'min_attendance_pct must be a number between 0 and 100' ... plus 3 more data variants (all 5/5 passed) |
| TC-VIS-01.1 | Student dashboard shows the student's own grades, attendance and performance | APAS-F-010 | Pass | Pass (1/1) | student=PES1UG24AM001 CGPA=9.39 overall=86.91% attendance=95.0%; ?student_id=AM003 still returned PES1UG24AM001 |
| TC-VIS-01.2 | Faculty dashboard for a selected student matches stored records | APAS-F-010 | Pass | Pass (1/1) | API CGPA=7.82, attendance=60.0; HTML KPIs={'kpi-cgpa': '7.82', 'kpi-overall': '70.64', 'kpi-attendance': '60.0'} |
| TC-VIS-01.3 | Overview dashboard lists all students with correct flag and risk counts | APAS-F-010 | Pass | Pass (1/1) | API students=6, flagged=2, at_risk=2; HTML {'kpi-students': '6', 'kpi-flagged': '2', 'kpi-at-risk': '2'} |
| TC-VIS-01.4 | Dashboard for a non-existent student returns a clear not-found response | APAS-F-010 | Pass | Pass (1/1) | API 404, HTML 404 'Student not found' |
| TC-VIS-01.5 | Overview dashboard reflects a grade change on the next request (regression for DEF-002 cache) | APAS-F-010, APAS-NF-001 | Added in cycle 2 | Pass (1/1) | flagged_count 2 -> 3; Rohan reasons ['Overall performance 44.55% (below 50%)', 'Failed AM302 (35.0%)'] |
| TC-VIS-02.1 | Bar charts represent the stored subject percentages accurately | APAS-F-011 | Pass | Pass (1/1) | subject bars=[('AM301', '42.0', '67.2'), ('AM302', '35.0', '56.0'), ('AM303', '45.0', '72.0')]; attendance bars=[('AM301', 80.0), ('AM302', 80.0), ('AM303', 80.0)] |
| TC-VIS-02.2 | Line graph plots the semester SGPA trend correctly | APAS-F-011 | Pass | Pass (1/1) | points=[('1', '9.09', '54.56'), ('2', '9.36', '50.24'), ('3', '9.73', '44.32')] |
| TC-VIS-02.3 | Charts reflect newly recorded data | APAS-F-011 | Pass | Pass (1/1) | AM302 bar value=50.0 height=80.0 |
| TC-VIS-02.4 | Dashboards without data show a message instead of an empty chart | APAS-F-011 | Pass | Pass (1/1) | HTTP 200; no SVG charts rendered; empty-state messages shown |
| TC-REP-01.1 | Faculty generates and downloads an accurate CSV report | APAS-F-012 | Pass | Pass (1/1) | HTTP 200 text/csv; attachment; filename="APAS_Report_PES1UG24AM001_2026-10-20.csv"; 9 subject rows; CGPA 9.39; overall 86.91; attendance ['57', '60', '95.0'] |
| TC-REP-01.2 | Reports include threshold flags and are available as JSON | APAS-F-012 | Pass | Pass (1/1) | CSV flags='Failed AM302 (35.0%)'; JSON CGPA=5.52 |
| TC-REP-01.3 | Report requests are validated and restricted to permitted students | APAS-F-012 | Pass | Pass (1/1) | own/other/missing/bad format -> [200, 403, 404, 400] |
| TC-PRED-01.1 | Predictions are generated for students with sufficient history | APAS-F-013 | Pass | Pass (3/3) | PES1UG24AM001: predicted SGPA 10.0 (exp 10.0), trend improving, confidence medium PES1UG24AM002: predicted SGPA 8.09 (exp 8.09), trend improving, confidence medium ... plus 1 more data variants (all 3/3 passed) |
| TC-PRED-01.2 | Students without sufficient history get an explicit 'insufficient data' result | APAS-F-013 | Pass | Pass (3/3) | PES1UG24AM004: status=insufficient_data, message='At least 2 completed semesters are required for a prediction.' PES1UG24AM005: status=insufficient_data, message='At least 2 completed semesters are required for a prediction.' ... plus 1 more data variants (all 3/3 passed) |
| TC-PRED-01.3 | Only faculty and administrators can retrieve predictions | APAS-F-013 | Pass | Pass (1/1) | student -> 403; faculty -> 200 |
| TC-PRED-01.4 | Back-test the prediction method on a synthetic cohort | APAS-F-013 | Pass (with limitation) | Pass (with limitation) (1/1) | 300/300 predictions; MAE 0.858, RMSE 1.39; risk precision 0.814, recall 0.775, F1 0.794, accuracy 0.863 |
| TC-PRED-02.1 | Students meeting the risk criteria appear in the academic risk list | APAS-F-014 | Pass | Pass (1/1) | at-risk={'PES1UG24AM002': ('high', ['Attendance 60.0% below 65%']), 'PES1UG24AM003': ('high', ['Predicted SGPA 1.33 below 5', 'SGPA trend is declining'])} |
| TC-PRED-02.2 | Changing the predefined risk criteria changes the classification | APAS-F-014 | Pass | Pass (1/1) | risk list (ordered high->medium) = [('PES1UG24AM003', 'high'), ('PES1UG24AM002', 'medium')] |
| TC-PRED-03.1 | Recommendations address the identified weaknesses and risk factors | APAS-F-015 | Pass | Pass (1/1) | 5 recommendations: [('academic', 'AM301'), ('academic', 'AM303'), ('critical', 'AM302'), ('risk', ''), ('trend', '')] |
| TC-PRED-03.2 | Attendance recommendations for low attendance; positive message when on track | APAS-F-015 | Pass | Pass (2/2) | PES1UG24AM002: ['Attendance in Design and Analysis of Algorithms is 60.0%, below the required 75%. Attend classes regularly.', 'Attendance in Database Management Systems is 60.0%, below the required 75%. Attend classes regularly.', 'Attendance in Software Engineering is 60.0%, below the required 75%. Attend classes regularly.'] PES1UG24AM001: ['Performance is on track. Maintain consistent study and attendance.'] |
| TC-PRED-03.3 | Students can see their own insights but not another student's | APAS-F-015 | Pass | Pass (1/1) | own -> 200; other student -> 403 |
| TC-SEC-01.1 | Every protected endpoint rejects unauthenticated requests | APAS-SR-001, APAS-NF-003 | Pass | Pass (1/1) | 20 protected API operations -> all HTTP 401; /dashboard -> 302 /login |
| TC-SEC-01.2 | Forged, malformed or tampered tokens are rejected | APAS-SR-001, APAS-NF-003 | Pass | Pass (5/5) | Authorization 'Bearer invalidtoken...' -> HTTP 401 Authorization 'Bearer ...' -> HTTP 401 ... plus 3 more data variants (all 5/5 passed) |
| TC-SEC-02.1 | A student cannot access another student's academic records | APAS-SR-002 | Pass | Pass (7/7) | GET /api/students/PES1UG24AM003 as aarav -> HTTP 403, no data leaked GET /api/students/PES1UG24AM003/grades as aarav -> HTTP 403, no data leaked ... plus 5 more data variants (all 7/7 passed) |
| TC-SEC-02.2 | Faculty cannot change grades of subjects they are not assigned to | APAS-SR-002 | Pass | Pass (1/1) | POST -> 403, PUT -> 403; stored score still 20.0 |
| TC-SEC-02.3 | Students cannot escalate privileges through crafted requests | APAS-SR-002 | Pass | Pass (1/1) | grade/profile/thresholds/audit -> [403, 403, 403, 403]; profile unchanged ('Aarav Sharma') |
| TC-SEC-03.1 | Plain-HTTP requests are redirected (GET) or rejected (state-changing) | APAS-SR-003 | Pass | Pass (1/1) | HTTP GET -> 301 https://localhost/dashboard; HTTP POST -> 403; HSTS='max-age=31536000; includeSubDomains'; cookie Secure |
| TC-SEC-03.2 | Server negotiates TLS 1.2/1.3 and refuses TLS 1.0/1.1 | APAS-SR-003 | Pass (with limitation) | Pass (with limitation) (1/1) | TLSv1: refused (SSLError: [SSL: TLSV1_ALERT_PROTOCOL_VERSION] tlsv1 alert protocol version (_ssl.c:1000)); TLSv1.1: refused (SSLError: [SSL: TLSV1_ALERT_PROTOCOL_VERSION] tlsv1 alert protocol version (_ssl.c:1000)); TLSv1.2: accepted (TLSv1.2, ECDHE-RSA-AES256-GCM-SHA384); TLSv1.3: accepted (TLSv1.3, TLS_AES_256_GCM_SHA384) |
| TC-SEC-03.3 | A client-supplied X-Forwarded-Proto header cannot bypass HTTPS enforcement | APAS-SR-003 | Fail | Pass (1/1) | spoofed GET -> HTTP 301; spoofed POST login -> HTTP 403 |
| TC-SEC-04.1 | Passwords are stored as salted PBKDF2 hashes, never in plaintext | APAS-SR-004 | Pass | Pass (1/1) | 9 accounts: pbkdf2:sha256:600000, salt length 16, 64-hex digest; no plaintext passwords found in DB file (143360 bytes scanned) |
| TC-SEC-04.2 | Identical passwords produce different hashes; verification works | APAS-SR-004 | Pass | Pass (1/1) | same password -> 2 different hashes; correct verifies True; case-changed password verifies False |
| TC-SEC-04.3 | Password hashes are never exposed by the API | APAS-SR-004 | Pass | Pass (1/1) | 4 responses scanned; no password data found |
| TC-SEC-05.1 | Successful and failed login attempts are logged with user, event type and timestamp | APAS-SR-005 | Pass | Pass (1/1) | entries=[('fac.rao', 'success', None), ('fac.rao', 'failure', 'wrong password'), ('ghost', 'failure', 'unknown user')]; timestamps ['2026-10-20T06:56:07+00:00', '2026-10-20T06:56:07+00:00', '2026-10-20T06:56:07+00:00'] |
| TC-SEC-05.2 | Academic record changes and denied access attempts are logged | APAS-SR-005 | Pass | Pass (1/1) | grade.update by fac.rao {'assessment': 'ISA', 'new': 25, 'old': 20.0, 'subject_code': 'AM301'} at 2026-10-20T06:56:07+00:00; access.denied for aarav {"path": "/api/students/PES1UG24AM003/grades"} |
| TC-SEC-05.3 | Passwords and session tokens are never written to the audit log | APAS-SR-005 | Pass | Pass (1/1) | 2 audit entries scanned; no passwords or tokens present |
| TC-SEC-05.4 | Malicious path parameters are handled safely | APAS-SR-005, APAS-NF-003 | Pass | Pass (3/3) | /api/students/..%2F..%2Fetc%2Fpasswd -> HTTP 404 'The requested URL was not found on the server. If you entered the URL manually please check your spelling and try again.' /api/students/PES1'%20OR%20'1'='1 -> HTTP 404 'Student not found' ... plus 1 more data variants (all 3/3 passed) |
| TC-PERF-01.1 | Dashboards load within 3 seconds for at least 95% of requests | APAS-NF-001 | Fail | Pass (with limitation) (1/1) | 300 requests @50 concurrent: p50 0.292 s, p95 0.475 s, max 0.544 s, 100.0% within 3 s; slowest p95 = 0.508 s |
| TC-PERF-01.2 | Dashboards stay within 3 seconds while faculty are updating grades | APAS-NF-001 | Added in cycle 2 | Pass (with limitation) (1/1) | 270 dashboard requests + 30 grade writes @50 concurrent: dashboard p50 0.653 s, p95 0.795 s, max 0.942 s |
| TC-REL-01.1 | Service stays available while receiving malformed and hostile requests | APAS-NF-002 | Pass (with limitation) | Pass (with limitation) (1/1) | 400/400 probes OK = 100.00% over 2.8 s; fault responses [400, 401, 404, 405], 5xx/dropped = 0 |
| TC-REL-01.2 | An internal failure returns a generic error and the service keeps running | APAS-NF-002 | Pass | Pass (1/1) | failure -> HTTP 500 {'error': 'An unexpected error occurred', 'status': 500}; health afterwards HTTP 200 |
| TC-AUD-01.1 | Every academic record modification is logged with user ID, timestamp and details | APAS-NF-004 | Pass | Pass (1/1) | logged: ['attendance.create', 'attendance.update', 'config.update', 'grade.create', 'grade.update', 'student.create', 'student.update']; grade.update {'assessment': 'ISA', 'new': 35, 'old': 30.0, 'subject_code': 'AM101'}; student.update {'current_semester': {'new': 2, 'old': 1}} |
| TC-AUD-01.2 | Audit records are retained for at least 12 months | APAS-NF-004 | Fail | Pass (1/1) | retained with 12 months: ['11m29d', '30d']; with 6 (minimum 12 enforced): ['11m29d', '30d']; with 18: ['11m29d', '12m2d', '13m', '30d'] |
| TC-AUD-01.3 | Audit records cannot be modified | APAS-NF-004 | Fail | Pass (1/1) | direct UPDATE -> 'audit_log is append-only'; API PUT/DELETE -> [405, 405] |
| TC-AUD-01.4 | Audit entries can be retrieved and filtered by an administrator | APAS-NF-004 | Pass | Pass (1/1) | 1 entry returned: grade.update by fac.rao at 2026-10-20T06:55:23+00:00 |
| TC-UX-01.1 | Pages provide labels, landmarks, skip link and a logical keyboard order | APAS-NF-005 | Pass | Pass (1/1) | 4 pages checked, 0 problems: ['login', 'student dashboard', 'admin overview', 'admin student view'] |
| TC-UX-01.2 | Form errors are announced to assistive technology | APAS-NF-005 | Pass | Pass (1/1) | Both error cases render role="alert" message linked by aria-describedby |
| TC-UX-01.3 | Text and UI colours meet WCAG 2.1 AA contrast ratios | APAS-NF-005 | Pass | Pass (1/1) | text/bg 16.46:1; text/surface 15.21:1; text-muted/bg 7.84:1; text-muted/surface 7.25:1; link/bg 7.36:1; link/surface 6.8:1; on-primary/primary 7.36:1; danger/bg 7.52:1; warning-text/warning-bg 7.51:1; border/bg 4.76:1; border/surface 4.4:1; focus/bg 5.49:1; focus/surface 5.08:1; chart-bar/surface 6.8:1; chart-line/surface 4.97:1 |
| TC-UX-01.4 | Keyboard focus is visible and layout reflows at narrow widths | APAS-NF-005 | Pass | Pass (1/1) | :focus-visible outline 3px; skip link shown on focus; viewport meta present; tables in scroll wrapper |

# 5. Defect Reports

## 5.1 Execution defects

### DEF-001: HTTPS enforcement bypassed by a client-supplied X-Forwarded-Proto header

| Field | Detail |
| --- | --- |
| Test case / Requirement | TC-SEC-03.3 / APAS-SR-003 |
| Module | Security / API Gateway (apas/__init__.py require_https) |
| Severity / Priority | Critical / P1 |
| Environment | APAS reference build, production configuration (ENFORCE_HTTPS=True), Flask test client over plain HTTP |
| Description | The HTTPS check treated any request carrying the header X-Forwarded-Proto: https as secure, even when no reverse proxy is deployed. A client on plain HTTP could therefore submit credentials and receive a session token over an unencrypted connection. |
| Steps to reproduce | 1. Start APAS with the production configuration (no reverse proxy). 2. Send POST http://<host>/api/auth/login with a valid username/password and the header X-Forwarded-Proto: https. 3. Send GET http://<host>/dashboard with the same header. |
| Expected result | POST rejected with HTTP 403 "HTTPS is required"; GET redirected to https:// with HTTP 301. |
| Actual result | POST returned HTTP 200 with a session token over plain HTTP; GET was served (HTTP 302 to /login) instead of being redirected to HTTPS. |
| Evidence | results/cycle1/execution_results.json (TC-SEC-03.3: 'spoofed GET -> HTTP 302; spoofed POST login -> HTTP 200') |
| Root cause | require_https() trusted request.headers['X-Forwarded-Proto'] unconditionally. |
| Resolution | The header is now honoured only when TRUST_PROXY=True, through werkzeug ProxyFix (x_proto=1). Otherwise only the real connection scheme (request.is_secure) is used. |
| Lifecycle | New -> Assigned -> In Progress -> Fixed -> Retest -> Closed |
| Status | Closed |
| Reported by / Assigned to | Manasvi G V (Test Engineer) / Madhuri Ravikumar (Developer) |
| Retest result | TC-SEC-03.3 passed in cycle 2 (GET 301, POST 403). Regression: TC-SEC-03.1/03.2 and all suites passed. |

### DEF-002: Administrator overview dashboard exceeds the 3-second response target under concurrent load

| Field | Detail |
| --- | --- |
| Test case / Requirement | TC-PERF-01.1 / APAS-NF-001 |
| Module | Reporting and Dashboard Service / Authentication Service (apas/api.py student_overview, apas/security.py current_user) |
| Severity / Priority | Major / P2 |
| Environment | APAS on HTTPS (werkzeug threaded server), SQLite, 306 students (~42 000 grade/attendance rows), 10 concurrent clients, MacBook (darwin) |
| Description | With 10 concurrent users, the 95th-percentile response time of the administrator overview dashboard (GET /api/dashboard as admin) was 4.19 s, with a maximum of 7.10 s. Overall p95 across all dashboards was 2.74 s, but one dashboard type broke the APAS-NF-001 target. |
| Steps to reproduce | 1. Seed the test data plus 300 synthetic students (apas.seed.add_synthetic_students). 2. Run APAS over HTTPS and log in as admin, fac.rao and aarav. 3. Send 300 dashboard requests (6 dashboard types, 50 each) from 10 concurrent threads. 4. Compute the 95th percentile per dashboard type. |
| Expected result | 95th percentile <= 3.0 s for every dashboard type. |
| Actual result | admin API overview p95 = 4.189 s (max 7.102 s); faculty API overview p95 = 2.994 s (close to the limit). |
| Evidence | results/cycle1/performance_results.json |
| Root cause | (1) Every overview request re-analysed all 306 students, even when nothing had changed. (2) Every authenticated request wrote sessions.last_seen, so concurrent read-only requests queued for SQLite's single write lock. |
| Resolution | Overview results are cached per database and invalidated through a data_version counter maintained by triggers on students/subjects/grades/attendance/config. The session last_seen timestamp is written at most once per 60 s. |
| Lifecycle | New -> Assigned -> In Progress -> Fixed -> Retest -> Closed |
| Status | Closed |
| Reported by / Assigned to | Manasvi G V (Test Engineer) / Madhuri Ravikumar (Developer) |
| Retest result | Cycle 2 retest at the team load profile TD-12 (50 concurrent users, stricter than cycle 1): TC-PERF-01.1 overall p95 0.46 s (max 0.54 s); TC-PERF-01.2 with concurrent grade writes p95 0.90 s. New regression test TC-VIS-01.5 confirms the cache is invalidated immediately after a grade change. |

## 5.2 Review defects (static testing of SRS / STP)

| ID | Title / Document | Sev / Pri | Description and impact | Recommendation |
| --- | --- | --- | --- | --- |
| DOC-001 | Risk and performance thresholds are not specified (SRS v1.0, APAS-F-009 and APAS-F-014) | Major / P2 | F-009 refers to 'configured thresholds' and F-014 to 'predefined risk criteria' without numeric values, so expected results cannot be derived from the SRS. Impact: Testers had to assume values: attendance < 75%, overall performance < 50%, failed subject < 40%; high risk = predicted SGPA < 5.0 or attendance < 65%; medium risk = predicted SGPA < 6.0 or attendance < 75%. | Add default threshold values and state whether comparisons are strict (<) or inclusive (<=). Boundary tests TC-ANA-03.1 / TC-PRED-02.1 assume strict '<'. |
| DOC-002 | Assignment submission tracking has no functional requirement or test case (SRS v1.0 sections 1.2 and 2.2 vs section 4 / RTM) | Major / P2 | Scope (1.2) and Major Product Functions (2.2) include 'Assignment submission and marks tracking', but no requirement from APAS-F-001 to F-015 and no RTM row covers it. Impact: This function is untraceable and untested. The current build models only ISA/ESA assessments. | Either add a functional requirement (e.g. APAS-F-016) with acceptance criteria and a test case, or remove the function from the scope. |
| DOC-003 | 'Normal operating conditions' for the response-time target are not quantified (SRS v1.0 APAS-NF-001, STP 5.2) | Minor / P3 | The 3-second target has no defined concurrent-user count, data volume or network conditions. Impact: Cycle 1 assumed 10 concurrent users. Cycle 2 uses the team test-data profile TD-12 (50 concurrent users, 306 students), which is still not an SRS-approved figure. | Define the load profile (e.g. N concurrent users, M students, request mix) in the SRS or STP. |
| DOC-004 | No acceptance criterion for prediction quality (SRS v1.0 APAS-F-013, section 6; STP 15.1) | Minor / P3 | F-013 requires predictions to be 'generated and displayed' but sets no accuracy or error bound. The STP correctly forbids inventing one. Impact: TC-PRED-01.4 can only report MAE/RMSE/precision/recall, not pass or fail on accuracy. | Agree a target (e.g. MAE <= 0.5 SGPA on historical data) or record that prediction quality is informational only. |
| DOC-005 | RTM maps two different requirements to the same test case TC-SEC-01 (SRS v1.0 section 8 RTM; STP 13.2) | Minor / P3 | APAS-NF-003 (access restricted by role and permission) and APAS-SR-001 (valid credentials required) both map only to TC-SEC-01. NF-003 is about authorisation, which TC-SEC-02 covers. Impact: Role-based restriction under NF-003 is not traceable to the RBAC test case. | Map APAS-NF-003 to TC-SEC-01 and TC-SEC-02 (as done in the execution RTM). |
| DOC-006 | SRS allows plain HTTP, which contradicts APAS-SR-003 (SRS v1.0 section 3.4 vs APAS-SR-003) | Minor / P3 | Section 3.4 says communication 'shall use HTTP or HTTPS', while SR-003 requires HTTPS with TLS 1.2+ and requires insecure connections to be rejected or redirected. Impact: Ambiguous whether HTTP is acceptable anywhere. | State that HTTP is permitted only in local development environments without real student data. |
| DOC-007 | Session timeout and account-lockout policy are not specified (SRS v1.0 APAS-F-003, APAS-SR-001) | Minor / P3 | The SRS requires secure sessions but does not define an idle timeout or a brute-force lockout policy. Impact: The test build assumes a 30-minute idle timeout and a 15-minute lockout after 5 failed logins (TC-AUTH-03.3, TC-AUTH-01.6). | Add explicit values to the SRS security requirements. |
| DOC-008 | Table text appears cut off in the SRS (SRS v1.0 section 4.1 (APAS-F-003) and 4.4 (APAS-F-012)) | Trivial / P4 | Text extracted from the 'Comments / Dependencies' column ends mid-word: 'Requires session mana' (F-003) and 'reporting servic' (F-012). This suggests the table cells overflow the page. Impact: Readability only. | Check visually and widen or rewrap the table columns. |
| DOC-009 | Inconsistent document metadata (SRS v1.0 revision history; STP v1.0 section 15.3) | Trivial / P4 | The SRS revision history lists '1.0, 18-08-2025, Instructor, SRS with diagrams embedded' (template leftover), while the document is dated 12-10-2026 by Team 05. The STP approval table says 'To be assigned' although section 9 names the QA Lead (Neha Rastogi) and Project Lead (Pallavi B). Impact: Traceability of approvals. | Remove the template row and fill in the approval table with the assigned names. |

## 5.3 Test script corrections (not product defects)

| ID | Test case | Problem | Correction |
| --- | --- | --- | --- |
| TS-001 | All suites (dry run) | First dry run: 169 of 189 tests returned HTTP 301 because the test client did not send requests over https:// (werkzeug ignores environ_base['wsgi.url_scheme']). The application behaved correctly by redirecting plain HTTP. | Added the https_client() fixture, which defaults base_url to https://localhost. The dry run is not counted as an execution cycle. |
| TS-002 | TC-AUD-01.2 | The expected result for an 18-month retention period omitted the 12-months-2-days entry, which is correctly retained because it is younger than 18 months. | Expected result corrected to keep 30d, 11m29d, 12m2d and 13m. |
| TS-003 | TC-AUD-01.3 | After the expected 'append-only' error, the test's own database connection kept an open transaction. The application's next write timed out on the lock and returned HTTP 500. | The test now rolls back after the rejected UPDATE. |

# 6. Non-Functional, Security and Predictive Results

## 6.1 Performance (APAS-NF-001)

| Dashboard | Cycle 1 p95 (s) | Cycle 2 p95 (s) | Cycle 2 max (s) |
| --- | --- | --- | --- |
| admin API overview | 4.189 | 0.489 | 0.523 |
| faculty API overview | 2.994 | 0.508 | 0.544 |
| student API dashboard | 1.648 | 0.349 | 0.355 |
| faculty selected student | 1.591 | 0.406 | 0.427 |
| admin HTML overview | 2.11 | 0.485 | 0.507 |
| faculty HTML student | 1.752 | 0.35 | 0.365 |
| All dashboards | 2.744 | 0.475 | 0.544 |

Mixed workload (TC-PERF-01.2): dashboard p95 0.795 s with 30 concurrent grade writes. Target 3.0 s met.

## 6.2 Security and TLS (APAS-SR-001 to SR-005)

| Protocol | Outcome |
| --- | --- |
| TLSv1 | refused (SSLError: [SSL: TLSV1_ALERT_PROTOCOL_VERSION] tlsv1 alert protocol version (_ssl.c:1000)) |
| TLSv1.1 | refused (SSLError: [SSL: TLSV1_ALERT_PROTOCOL_VERSION] tlsv1 alert protocol version (_ssl.c:1000)) |
| TLSv1.2 | accepted (TLSv1.2, ECDHE-RSA-AES256-GCM-SHA384) |
| TLSv1.3 | accepted (TLSv1.3, TLS_AES_256_GCM_SHA384) |

| TC ID | Security check | Status |
| --- | --- | --- |
| TC-SEC-01.1 | Every protected endpoint rejects unauthenticated requests | Pass |
| TC-SEC-01.2 | Forged, malformed or tampered tokens are rejected | Pass |
| TC-SEC-02.1 | A student cannot access another student's academic records | Pass |
| TC-SEC-02.2 | Faculty cannot change grades of subjects they are not assigned to | Pass |
| TC-SEC-02.3 | Students cannot escalate privileges through crafted requests | Pass |
| TC-SEC-03.1 | Plain-HTTP requests are redirected (GET) or rejected (state-changing) | Pass |
| TC-SEC-03.2 | Server negotiates TLS 1.2/1.3 and refuses TLS 1.0/1.1 | Pass (with limitation) |
| TC-SEC-03.3 | A client-supplied X-Forwarded-Proto header cannot bypass HTTPS enforcement | Pass |
| TC-SEC-04.1 | Passwords are stored as salted PBKDF2 hashes, never in plaintext | Pass |
| TC-SEC-04.2 | Identical passwords produce different hashes; verification works | Pass |
| TC-SEC-04.3 | Password hashes are never exposed by the API | Pass |
| TC-SEC-05.1 | Successful and failed login attempts are logged with user, event type and timestamp | Pass |
| TC-SEC-05.2 | Academic record changes and denied access attempts are logged | Pass |
| TC-SEC-05.3 | Passwords and session tokens are never written to the audit log | Pass |
| TC-SEC-05.4 | Malicious path parameters are handled safely | Pass |

## 6.3 Reliability (APAS-NF-002)

400/400 health probes succeeded (100.00%) during a 2.8 s soak with 400 injected faulty requests (responses [400, 401, 404, 405], no 5xx). Limitation: the monthly 99% target needs 30 days of monitoring on the deployed system (tools/availability_monitor.py).

## 6.4 Audit logging and accessibility (APAS-NF-004, NF-005)

TC-AUD-01.1 Every academic record modification is logged with user ID, timestamp and details: Pass. logged: ['attendance.create', 'attendance.update', 'config.update', 'grade.create', 'grade.update', 'student.create', 'student.update']; grade.update {'assessment': 'ISA', 'new': 35, 'old': 30.0, 'subject_code': 'AM101'}; student.update {'current_semester': {'new': 2, 'old': 1}}

TC-AUD-01.2 Audit records are retained for at least 12 months: Pass. retained with 12 months: ['11m29d', '30d']; with 6 (minimum 12 enforced): ['11m29d', '30d']; with 18: ['11m29d', '12m2d', '13m', '30d']

TC-AUD-01.3 Audit records cannot be modified: Pass. direct UPDATE -> 'audit_log is append-only'; API PUT/DELETE -> [405, 405]

TC-AUD-01.4 Audit entries can be retrieved and filtered by an administrator: Pass. 1 entry returned: grade.update by fac.rao at 2026-10-20T06:55:23+00:00

TC-UX-01.1 Pages provide labels, landmarks, skip link and a logical keyboard order: Pass. 4 pages checked, 0 problems: ['login', 'student dashboard', 'admin overview', 'admin student view']

TC-UX-01.2 Form errors are announced to assistive technology: Pass. Both error cases render role="alert" message linked by aria-describedby

TC-UX-01.3 Text and UI colours meet WCAG 2.1 AA contrast ratios: Pass. text/bg 16.46:1; text/surface 15.21:1; text-muted/bg 7.84:1; text-muted/surface 7.25:1; link/bg 7.36:1; link/surface 6.8:1; on-primary/primary 7.36:1; danger/bg 7.52:1; warning-text/warning-bg 7.51:1; border/bg 4.76:1; border/surface 4.4:1; focus/bg 5.49:1; focus/surface 5.08:1; chart-bar/surface 6.8:1; chart-line/surface 4.97:1

TC-UX-01.4 Keyboard focus is visible and layout reflows at narrow widths: Pass. :focus-visible outline 3px; skip link shown on focus; viewport meta present; tables in scroll wrapper

## 6.5 Predictive analytics evaluation (APAS-F-013 / F-014)

| Field | Detail |
| --- | --- |
| Method | Least-squares linear trend on semester SGPA (2 semesters of history), clipped to [0, 10] |
| Data | Synthetic cohort generated by apas.seed.add_synthetic_students(seed=2026); 300 students; sem 1-2 history, sem 3 held out |
| Coverage | 300/300 predictions produced |
| Prediction error | MAE 0.858, RMSE 1.39, bias 0.071 (SGPA points) |
| Risk classification (SGPA < 6.0) | TP 79, FP 18, FN 23, TN 180; precision 0.814, recall 0.775, F1 0.794, accuracy 0.863 |
| Limitations | Synthetic data; linear extrapolation from 2 semesters; no accuracy target in the SRS (DOC-004), so the figures are informational. |

# 7. Exit Criteria Check (STP 5.4)

| Exit criterion | Status |
| --- | --- |
| 100% of planned test cases executed | Met: 88 test cases executed, 0 not executed |
| All high-priority functional requirements verified | Met: APAS-F-001 to F-015 verified |
| All 5 NFRs and 5 security requirements tested | Met: NF-002 and SR-003 verified with documented limitations |
| No unresolved critical-severity defects | Met: DEF-001 (Critical) fixed and closed |
| Failed test cases investigated and defects documented | Met: see section 5 |
| Performance, reliability, security, accessibility and predictive results recorded | Met: see section 6 |
| Test summary report prepared and reviewed | Pending: QA Lead (Neha Rastogi) to prepare; Project Lead (Pallavi B) to approve |

# 8. Open Items for the Team

Developer (Madhuri Ravikumar): review the DEF-001 and DEF-002 fixes in the reference build.

QA Lead (Neha Rastogi): resolve review defects DOC-001 to DOC-009 with the requirement owners and update the RTM (DOC-005).

Run tools/availability_monitor.py against the deployed instance for one month (APAS-NF-002).

Repeat TC-SEC-03.2 and TC-PERF-01 on the chosen hosting platform once it is selected (SAD 4.6.1).

Complete the manual accessibility checklist (screen reader, keyboard-only, 200% zoom).